CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: DEL-TA
Project Name: ISKOins

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	01/25/17	Plan and prepare Sprint Review Checklist	Eunice Angel D. Cruz	Implementation Plan
	01/30/17	Code [the add budget details functionality]	Deanne Faye C. Caingat	Source Code / (filename)
		Code [the reset budget details funcionality]	Lois Alexis M. Velasco	Source Code / (filename)
	01/31/17	Test [the budget details functionality] / Test [the reset budget details funcionality]	Eunice Angel D. Cruz	Test Scorecard Result
	02/02/17	Code Review [the add task functionality]	Lois Alexis M. Velasco	Code Review Result
		Code Review [the reset budget details funcionality]	Deanne Faye C. Caingat
	[02/01/17]	Debugging	Deanne Faye C. Caingat
	[02/01/17]	Retesting	Eunice Angel D. Cruz
	02/02/17	Sprint Review	Lois Alexis M. Velasco	Sprint Review Document
	02/02/17	Sprint Retrospect	Eunice Angel D. Cruz	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub