CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: DEL-TA
Project Name: ISKOins

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
5	03/27/17	Plan and prepare Sprint Review Checklist	Eunice Angel D. Cruz	Implementation Plan	Y
	04/05/17	Code [budget recalculations] / UI [implementations] / UI[Icons remaking]	Lois Alexis M. Velasco / Lois Alexis M. Velasco / Deanne Faye C. Caingat	Source Code	Y
	04/05/17	Test [budget recalculations] / Test [new UI implementation]	Deanne Faye C. Caingat / Eunice Angel D. Cruz		Y
	04/06/17	Code review [budget recalculations] / Code review [overall UI new implementation]	Eunice Angel D. Cruz	Code Review Result	Y
	[04/06/17]	Debugging	Deanne/Lois
	[04/06/17]	Retesting	Deanne
	04/06/17	Sprint Review	Eunice Angel D. Cruz	Sprint Review Document	Y
	04/06/17	Sprint Retrospect	Eunice Angel D. Cruz	Sprint Retrospect Document	Y	Link to Sprint Release Codes in GitHub