CS 192 Software Engineering II
 Sprint Review Checklist

Reviewer's Name:	Eunice Angel D. Cruz		Peer Review Date:		03/16/17
Project Name:	ISKOins		Project ID:
			(if applicable)
Developer’s Group Name:	DEL-TA	Sprint Number		4
Sprint Release Approved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks
	Yes	No
Better UI implementation	X
The program shows the percentage graph of the budget and expense details	X		Implemented better than of the last sprint.
The program computes the percentage of the budget used for expenses (to be used in viewing budget details)	X
Other bugs fixed	X

Tester's Comments:
None.

Usability Goals:
# If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.

Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue	X
Speaks the Users' Language	X
Minimize User Memory Load						X
Consistency		X
Feedback						X
Clearly Marked Exits		X
Shortcuts						X
Good Error Messages			X
Prevent Errors		X
Help and Documentation						X

# Reviewer’s Comments:
None.