CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Eunice Angel D. Cruz / Date: February 2, 2017 / Developer’s Group Name: DEL-TA / Project Name: ISKOins / Sprint Number: 1
1. What were the main lessons your team learned in this sprint? / We should deal with UI later. It would be easier for us if we stick with programming the needed flow, then proceed to considering the appearance later to save time and improve our velocity. We think we are not very behind on the project time line that we planned earlier. / 2. Describe one example of what went right in this sprint. / We think we chose the right tools for performing our sprint. We were not fully knowledgeable with the techniques in our chosen language and implementation – making us more focused, and determined with regards to reaching our goal in the sprint, and in the project as a whole. / 3. Describe one example of what went wrong in this sprint. / We were not able to handle all possible/expected errors yet. We were not fully knowledgeable with the techniques in our chosen language and implementation – taking up more of our time. UI implementation should not be considered in this early stage because it takes up time, as well. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We will assign a more specific coding task to members– so that a member will focus only in doing the specific task assigned to her, and for each of them to be aware of the way the program is being implemented by the other members by collaboration. We didn't think much of the error handling as much as we needed to, so, in the next sprint – we will try to distribute even the error handling so we could progress faster.