CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Eunice Angel D. Cruz / Date: 02/16/17 / Developer’s Group Name: DEL-TA / Project Name: ISKOins / Sprint Number: 2
1. What were the main lessons your team learned in this sprint? / Helping each other will give more progress. / 2. Describe one example of what went right in this sprint. / After sorting things out (like what we really want to see with our application, additional exceptions and rules, and listing expected errors) the programming went smoother than in Sprint 1. If nt ahead, we are still in pace with our plans. / 3. Describe one example of what went wrong in this sprint. / We still weren't able to handle all errors (but it was not because they were not on our list, but lack of time only). / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / Assign more specific tasks to members. / Continue concerns with input validity. / Give more focus on the UI implementation like on that of our prototype.