CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Eunice Angel D. Cruz / Date: 04/06/17 / Developer’s Group Name: DEL-TA / Project Name: ISKOins / Sprint Number: 5
1. What were the main lessons your team learned in this sprint? / - It would have been better if we met each other more often and personally. / - It is better to make a concrete plan first, and sort things (like making a flowchart) before proceeding to implementing details. / 2. Describe one example of what went right in this sprint. / - Better UI implementations and better expense details calculation and representation. / 3. Describe one example of what went wrong in this sprint. / - All the work was on one person only. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / - Definitely, we should sort the work and assign it to each member so that everyone could help and see the progress of the whole process.