CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: DEL-TA
Project Name: ISKOins

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
4	03/14/17	Plan and prepare Sprint Review Checklist	Deanne Faye C. Caingat	Implementation Plan	Y
	03/14/17	Code [integration of code (view budget details)]	Lois Alexis M. Velasco	Source Code	Y
	03/16/17	Test [view details funtionality]	Eunice Angel D. Cruz		Y
	03/16/17	Code review [integration (view details funtionality)]	Deanne Faye C. Caingat	Code Review Result	Y
	[03/16/17]	Debugging	Eunice Angel D. Cruz		Y
	[03/16/17]	Retesting	Deanne Faye C. Caingat		Y
	03/16/17	Sprint Review	Deanne Faye C. Caingat	Sprint Review Document	Y
	03/16/17	Sprint Retrospect	Deanne Faye C. Caingat	Sprint Retrospect Document	Y	Link to Sprint Release Codes in GitHub