CS 192 Software Engineering II
Lessons Learned Report

Prepared by: Deanne Faye C. Caingat / Date: 03/13/17 / Developer’s Group Name: DEL-TA / Project Name: ISKOins / Sprint Number: 3
1. What were the main lessons your team learned in this sprint? / We should explore other functionalities in our chosen platform because there are useful plugins already available to use. Integration is also important/ / 2. Describe one example of what went right in this sprint. / We found a plugin useful to our viewing function. / 3. Describe one example of what went wrong in this sprint. / We weren’t able to integrate the code for this sprint to our main code. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / Give more focus on the UI implementation like on that of our prototype. / Integrate our code so our desired functionalities can be attained.