CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: DEL-TA
Project Name: ISKOins

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	02/06/17	Plan and prepare Sprint Review Checklist	Eunice Angel D. Cruz	Implementation Plan	Y
	02/14/17	Code [add expense details functionality] / Code [check input validity]	Lois Alexis M. Velasco / Deanne Faye C. Caingat	Source Code	Y
	02/14/17	Test [add expense details functionality] / Test [check input validity]	Deanne Faye C. Caingat / Lois Alexis M. Velasco		Y
	02/15/17	Code review [add expense details functionality] / Code review [check input validity]	Eunice Angel D. Cruz	Code Review Result	Y
	[02/15/17]	Debugging	Deanne/Lois		Y
	[02/15/17]	Retesting	Deanne/Lois		Y
	02/16/17	Sprint Review	Eunice Angel D. Cruz	Sprint Review Document	Y
	02/16/17	Sprint Retrospect	Eunice Angel D. Cruz	Sprint Retrospect Document	Y	Link to Sprint Release Codes in GitHub